## Slide 1
Project Handover process from Presale's to Delivery
21st JAN 2017

## Slide 2
Handover Session
Actionable | Owner | Duration
Account overview. Why is the project important to the client? What is the significance of the project milestones and/or due dates? Who are the key players? The contracted engagement and commercial terms. Who are the key players? Client expectations | Sales | 30 min
Hand over of project initiation documentation | Pre-Sales | 30 min
Details of client development environment (technical or practical dependencies) | Pre-Sales | 15 min
Solution Design walk through | Pre-Sales | 30 min
Code handover | Pre-Sales | 2 hr
Discussion on project Estimates, High level project plans | Pre-Sales | 30 min
SOW walk though | Pre-Sales | 30 min
Formal instruction of Delivery team with Customer | Sales | 30 min

## Slide 3
Attendees
Account Manager
Delivery Manager
Team Leads
Project Management Office

## Slide 4: Thank You